| Exercise | LE 2 |
| --- | --- |
| Category | Port Facility Live Exercise |
| Type | Unauthorised Items and Personnel in Facility and onboard Ship, Contingency Response |
| Security Level | 1 or 2 |

## INTRODUCTION

- The security of a port facility depends not only on the careful planning and implementation of security measures, but also its’ response to incidents. Responses to security incidents should be pre-determined and specified in procedures in the PFSP. These incidents may not occur routinely but security staff needs to be ready to carry out the correct actions when they do occur.

- This live exercises allow port facility security personnel to carry out their duties in a controlled environment, thereby allow them to go through the decision making process to decide what actions to take and to take the correct actions according to procedures.

## AIM

- To enhance the proficiency of the port facility security team in handling unauthorised persons, items and contingency response.

## OBJECTIVES

- Security staff to handle routine security matter and contingencies in accordance with the procedures in the PFSP.

- Security staff to handle unauthorised personnel and items in the port facility in accordance with the procedures in the PFSP.

## DESIRED OUTCOMES

- On completion of the Exercise, the security team will be:

- Able to respond correctly to routine security matters and contingencies.

- Able to correctly handle unauthorised persons and items in the port facility.

- Able to carry out their duties relating to all security matters confidently.

- Able to suggest changes or improvements to the security plan and procedures, if any.

## RESOURCES

Personnel

- Exercise Director : Mr XYZ (recommended to be senior designated person other than the PFSO).

- Planning Group – The Planning Group will not be necessary unless there is an intention to review or amend this exercise.  In this case, the following personnel are recommended:

- Security Manager or equivalent

- Operations Manager or equivalent

- Engineering Manager or equivalent

- Administration / Human Resources Manager or equivalent

- PSFO

- Ship Security Officer

- Controllers / Simulators:

- Chief Controller – Security Manager or equivalent

- Operations Controller – Operations Supervisor or equivalent

- Technical Controller – Engineering Supervisor or equivalent

- Simulator 1 – Assuming role of female intruder, should NOT be familiar to the players

- Simulator 2 – Assuming role of contractor. Should BE familiar to the players.

- Simulator 3 – Assuming role of driver for car with stowaway

- Simulator 4 – Assuming role of stowaway, may be substituted with a dummy

- Simulator 5 – Driver of vehicle delivering ship’s store

- Simulator 6 – A ship crew

- Simulator 7 – SSO of participating ship

- Technicians for X-ray machine

- Players:

- Port Facility Security Officer

- Security staff

- Operations staff

- Exercise Safety Officer – The appointment of one or more safety officers for this exercise should be considered.

Material

- Personnel and goods scanning equipment – to be in working condition

- Vehicles and stores

- Vehicle 1 – A normal looking vehicle, not familiar to the security staff.

- Vehicle 2 – A normal looking vehicle, not familiar to the security staff.  Vehicle should have a modified compartment in the boot for the stow-away.  There should be sufficient space and breathing holes for the stow-away.  If this cannot be assured, this activity should be simulated by using a dummy instead.

- The Chief Controller should arrange with freight forwarders, suppliers or contractors for a consignment of ship’s stores and a delivery vehicle to participate in this exercise. All standard procedures and documentations for the consignments should be complied with.

- Ship - The cooperation of an actual ship that is docked in the port facility is required for realism.

- Props

- Dummy to be used as a stowaway, if the safety of a person cannot be assured.

- Box of tool, for the contractor.

- One or more toy pistols, wrapped in a plastic bag, to be hidden with the tools to be brought in by the contractor.

- Package in an ordinary looking carton (shoe box sized or slightly larger) packed with a few packages of tightly packed white powder (simulating drugs) to be delivered with the ship’s stores.

- A few packages wrapped tightly in black plastic bags, about fist-sized and of suitable weight to be thrown over the perimeter fence. Can be tennis balls or baseball.

- Envelope containing some paper simulating cash in payment for the contraband.

- Communication

- For players – The existing communication infrastructure will be used.

- For Controllers – Mobile phone as preferred means with walkie-talkie as back up.

- Others

- Refreshment or meals – if required

- Controllers’ operations room with situation maps, list of injects and contact information of the participants

- Room for briefing and debriefing with computer, projector, screen and chairs

- Stationery for note taking

Budget

- Funding may be needed for the following:

- Employment of deliveryman, driver, intruders, etc.

- Rental of vehicles

- Refreshment and/or meals.

- Reimbursement of expenses incurred by controllers or staff, if any.

## SCHEDULE OF EVENTS

- Refer to Exercise Announcement (or if there are changes, an updated schedule can be posted here)

## SCENARIO

- Criminal organisation has recently been targeting transportation nodes, including port facilities, airports and land checkpoints, in the country with a view of using them as conduits for their illicit activities such as smuggling of drug, weapons, stolen goods as well as human smuggling.

- Police intelligence has revealed that the modus operandi involved surveillance of the transportation node, probes on the security system including the infrastructure and responsiveness of the security staff.  As such, the police have advised all transportation nodes to remain vigilant and watch out for such activities.

## TASKS

- For Controllers:

- The female intruder will attempt to enter the port facility on the pretext of wanting to talk to her boyfriend on a ship in the port facility.  She will need to know the actual ship’s name and the actual name of a ship’s crew (if possible).  She will try her best to ask the security staff to let her into the port facility. When unable to enter the port facility, she will find a suitable location to throw the packages over the fence.

- The stowaway should be hidden in the car before it enters the port facility.  If the safety of the stow-away cannot be assured, it can be replaced by a dummy.  Otherwise, this inject should not be played.

- The toy weapons should placed in the contractor’s tool box before arrival at the port facility.

- The simulated contraband should be loaded onto the delivery vehicle before it reaches the port facility. All documents (less those for the contraband) and procedures should be adhered to.  If detected, the driver should produce the Letter of Identification and be allowed to deliver the ship’s stores.  If not detected, the driver should deliver the simulated contraband to the Chief Controller.

- Ship crew should bring the envelope in exchange for the contrabands.

- The technical controller should activate the intrusion alarm remotely. The EPCT will decide on the exact equipment and location for the intrusion.

- The SSO will report the discovery of a stowaway and will request for assistance from the port facility for removal of the stowaway.

- The EPCT is free to alter or add any injects as required. Additional injects may be needed in response to the players’ reaction.

- The Safety Officers should follow the security staff as they carry out the exercise.

- Players need to be familiar with the various procedures for granting access for personnel and cargo as well as contingency plans.

## TERMINATION

- The Chief Controller will determine the termination of the exercise

## MASTER EVENTS LIST

The flow of the live exercise is event based, as such, the timing is not critical. Expected response column is just a guide and should be substituted with existing standard operating procedure of port facility.

| S/N | Time | Description of Inject |  | Purpose | Action By | To | Means of Delivery | Expected response | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 001 | 0845 |  | All participants in position |  |  |  |  |  |  |
| 002 | 0900 |  | “Exercise Start” | Exercise commences | Chief Controller | All | Walkie talkie | None |  |
| 003 | 0910 |  | Vehicle 1 approaches port facility | Test monitoring of landward Contiguous Zone | Female Intruder | Guards at monitoring station | Drive | Detect and monitor vehicle |  |
| 004 | 0920 |  | Woman exits Vehicle 1 and seeks to enter port facility looking for her boyfriend from MV DEPART TODAY | Test access control. Potential for further injects. | Female intruder | Guards at pass office | Physically visit pass office | Follow procedures for access control |  |
| 005 | 0925 |  | X-ray machine for baggage failed | Test contingency plan for equipment failure | Controller - Technical | Guards at screening station | Verbal | Confirm fault, seek technical assistance |  |
| 006 | 0930 |  | Vehicle 2 with stowaway will seek entry to port facility | Test alertness and procedures for handling unauthorised persons. | Driver | Guards at vehicle entrance | Drive to port facility | Notice the modification, thorough search. |  |
| 007 | 0935 |  | Woman that was refused entry refused to leave until she is allowed to enter | Test access control procedure | Female intruder | Guards at pass office | Physically visit pass office | Follow procedures for access control |  |
| 008 | 0940 |  | Technician investigating x-ray machine, need about 1 hour | Follow up to inject | Controller - Technical | Guards at screening station | Verbal | Alternative arrangement for screening bags | Only if technician is activated to investigate |
| 009 | 0950 |  | Woman returns to Vehicle 1and departs port facility | Close inject | Female intruder | Guards at pass office | Physically visit pass office | Follow procedures for access control |  |
| 010 | 0955 |  | Contractor enters port facility with tool box | Test procedures for screening equipment | Intruder | Guards at pass office | Visit pass office | Properly screen equipment | Weapon concealed in equipment |
| 011 | 1005 |  | Vehicle 1 will drive along the perimeter fence of the port facility, stopping at various locations | To simulate conducting surveillance of the port facility. | Female intruder | Guards at monitoring station | Drive | Monitor vehicle |  |
| 012 | 1010 |  | Delivery vehicle with contrabands seeks entry to deliver ship’s stores | Test vehicle screening procedures. Set up for further injects | Delivery driver | Guards at vehicle entrance | Drive to port facility | Screen vehicles | Ship crew to depart and walk to isolate area |
| 013 | 1015 |  | Alight from Vehicle 1 and throw a few packages over the perimeter fence into the port facility and drives away | Test monitoring of Contiguous Zone, test response to suspicious activities | Female Intruder | Guards at monitoring station | Walk | Report and intercept packages |  |
| 014 | When guards arrive |  | Search for and retrieve the packages | Close inject | Patrolling guards | - | Physically look for packages. | Search for and handle packages in accordance with procedures |  |
| 015 | 1025 |  | Ship crew to meet delivery vehicle and contractor in isolated area | Follow up to inject, potential for further injects | Delivery driver, intruder | Guards at monitoring station | Drive to isolated area | Notice and Investigate suspicious behaviour. |  |
| 016 | 1035 |  | Intrusion alarm is activated | Test alertness and responses to intrusion alarm. | Technical Controller | Guards at monitoring station | Remote triggering | Verify alarm, response to intrusion |  |
| 017 | 1045 |  | X-ray machines back online | Close inject | Technical Controller | Guards at screening station | Verbal | Stand down contingency plan |  |
| 018 | When guards approach |  | Nothing seen | Close inject | Ops controller | Patrolling guards | Verbal | Stand down. | Only if asked to investigate |
| 019 | 1055 |  | Discovery of stowaway onboard MV JUST ARRIVED | Test response to Close inject | SSO | FPSO | Telephone | Security staff to provide assistance |  |
| 020 | When appropriate |  | Exercise Ends | End of exercise | Chief Controller | All participants |  | None |  |